3rd NGN WG 017Rev1

Terms of Reference of the CJK NGN-Testbed Activity

(First draft in March 2005)

- Objectives of NGN-testbed Task Group

The objectives for building a testbed for NGN among China, Japan and Korea are as follows:

- Interconnecting CJK NGN Testbeds and building a common NGN technology testing infrastructure

- Feasibility testing prior to NGN commercial deployment

- Interoperability testing for Standard-based NGN components developed by CJK

- Providing NGN service development platform especially focusing on inter-country issues

- Reflection of testing results into corresponding standardization activities periodically

- Cooperation with other international NGN related testbeds and their activities such as MOONv6, Plugtests, GMI, etc. (Note: This issue will be revisited in the future meeting)

- Work Plan

- Phase 1 (March 2005 ~ March 2006): Preparation Stage

  - Pick up the study items which include our target services for the evaluations on the test bed

  - Check the participants who are interested in the studies again

  - Plan the schedule of the implementation and evaluation of the test bed

  - Prepare the testbed in each SDO

  - Establish each administration’s NOC for each SDO’s testbed

  - Agree on first and second set of target services and components and test scenarios

  - Build test case suits for the agreed target services including a specific milestone

- Phase II (April 2006 ~ December 2007): First Interoperability Testing Stage

  - Construct CJK NGN testbed

  - common operation and management infrastructure

  - Test agreed first set of target services, especially focusing on transport functionality such as QoS, adimission control, traffic monitoring, etc.

  - Especially main interest is in inter-domain/inter-operator issues

- Phase III (January 2008~ December 2010): Second Interoperability Testing Stage

  - Test agreed second set of target services, especially focusing on application/service functionality and its binding with transport functionality

  - Test other advanced NGN services yet to be defined

- Work Items

TBTG will progress the work on NGN testbed aspects during April 2005 ~ March 2006:

- Define Objectives of the CJK interoperability tests for NGN (4th Meeting)

- Define Roadmap (4th Meeting)

- Define Network Architecture (Physical, Transport and Service Topologies and underlying technologies (e.g., MPLS, etc.)) of the testbed both intra- and inter-domain scope (4th Meeting)

  - In Intra-domain case, each administration decides its own network (e.g., KOREN or APII in case of Korea) and enhances its functionalities to conform to NGN

- Define Implementation Agreements for inter-domain connectivity (5th Meeting)

- Define target services, target components, test scenarios and test case suits (5th Meeting)

- Recruit participants for equipment and services at each testbed site (5th Meeting)

- Establish a dedicated reflector for detailed discussion